Accellera  ITC meeting

- March 11th 2004

- Apologies relieved from Matt Kopser

- Present: Brian Bailey-chair

- Shabtay Matalon

- Richard Newell

- Per Boysen

- Duaine Pryor

- John Stickney

- Joe Sestrich

- A number of new issues were identified.

- IM 12 Override Attributes

- IM 13 Message Ordering

- IM 14 Cycles Stamp zeroing

- IM 15 When is cycle stamp set for a given message (time of request or grant.)

- IM 16 Guidelines for clock control

- The group had a discussion about the pending release. Given the delay in the Cadence proposal, should we provide a minor release with most of the open issues addressed. The group was unanimous in it's desire for a minor release as quickly as possible.

- We then went over the open issues.

- IM 01 -Approved as is on web site

- IM 03 -change "may not" to "shall not". Also look into standards wording for things such as "__"

- IM 04 - not to be resolved in this release.

- IM 05-Review at next meeting

- IM 06-John to send out proposal today

- IM 07-Defer to variable length message discussion.

- IM 10-Put Per's Latest proposal on web site and all to review before next meeting.

- IM 11- Sources for c and C++ headers to be sent to Brian

- Action items

- All text for open proposals must he reviewed before not meeting. Changes should be emailed out or be prepared before meeting.

- Brian to get web site updated and start incorporating approved changes into document.

- Start email discursion on new open issues