Accellera ITC Minutes

07/13/2006

### Attendees

Brian Bailey – Poseidon – chair

John Stickley – Mentor

Jason Rothfus – Cadence

Shabtay Matalon – Cadence

Edmond Fong – ATI

### Minutes

Meeting has been recorded and will appear on the web site shortly at the following link: www.eda.org/itc/open/Audio/Minutes-Audio.htm

Committed to delivering a draft standard at the end of October. If we do not hit this, then we have to question our future.

Intermediate milestones:

First draft, complete end aug

Review period – feedback sept 1

Final review oct 1

Assembly oct 1

End Oct 30

Owner of each section will compile issue list of things yet to be resolved and proposed resolution in draft.

John, Jason and Shabtay did have a call to try and resolve some issues which will result in a new draft of pipes section, that should deal with some of the issues. First version in next 2 weeks.

DPI subset for SV plus compatibility issues with 1.1 - shabtay

Pipes - john

Use model extension of exported functions for SystemC - shabtay

  - and mixed sections – brian

front and back matter – brian

headers – john

tutorial for 2.0 – john

appendix D – john

new appendix for systemc compatibility - shabtay

Next meeting Aug 3rd will be at 9:00am and will be a short status meeting