SV-CC

Agenda

12 July 2002

Agenda:

1. Setup

2. Committee mission

3. Goals/Objectives

4. Process

5. Milestones

6. Deliverables

Details:

1. Setup:

Introductions – In the process of selecting a Chair

Role call - establish committee members

Meeting time and logistics

email reflector: sv-cc@eda.org

website: http://www.eda.org/vlog-pp/sv-cc

2. Committee Mission

Recommend a set of the following interfaces to System Verilog:

C/C++ API

Coverage API

Assertions API

Standard PLI additions as required by language extensions

May be modified Based on discussion during call.

3. Goals/Objectives

A. Analyze each donation made by Synopsys for interfaces in 2. above

B. Evaluate and resolve any issues with the Synopsys Direct-C, Coverage API, and Assertions API donations

C. Vote on donation and make recommendation to TCC on all interfaces in 2. above

4. Process

Meeting schedule:

Every 2 weeks starting 12 July 2002 from 12:00 noon (EST) to 1:00pm. First meeting is on Friday. Moving forward, meetings are on Tuesdays (unless we have a majority conflict)

July 12, 23

August 6, 20

September 3, 17

October 1, 15, 29

November 12, 26

December 10, 24?

January 7, 21

The basic process is to review, evaluate, vote, and then LRM development

for all requirements.

Additional details will be provided later.

5. Milestones

A. Review external milestones

September 2002:

Donations analyzed, evaluated, and voting complete.

December 2002:

Draft of additions to System Verilog 3.1 LRM

February 2003:

Final draft version to the Accellera board

B. Establish committee milestones

July 12 & 23	C/C++ interface donation analysis and evaluation

August	 6	Coverage API donation analysis and evaluation

August 20	Assertions API donation analysis and evaluation

September 3	Additional required standard PLI extensions

September 17	Vote on donation and all completed proposals

October – December	TBD milestones for LRM creation

6. Deliverables

C/C++ System Verilog 3.1 LRM

Coverage API to System Verilog 3.1 LRM

Assertions API to System Verilog 3.1 LRM

Additional Standard PLI to support System Verilog 3.1