IEEE P1666 SystemC Working Group

UNAPPROVED MINUTES

21 April 2010

8:00 a.m. – 9:30 a.m. PDT

Teleconference

1	CALL TO ORDER - INTRODUCTIONS & AFFILIATIONS

The meeting was called to order at 8:06 a.m. PDT.

Member DRs/DRAs Present:

Stan Krolikoski (Cadence DR)

Jerome Cornet (ST DR)

Marcus Willems (Synopsys DR)

Tor Jeremiassen (TI DR)

Mark Glasser (Mentor Graphics DR)

John Aynsley (Editor, Doulos)

Mark Johnstone (Freescale DR)

Gino Van Hauwermeiren (NXP, DR)

Member DRAs Present:

Dennis Brophy (Mentor Graphics DRA)

Stuart Swan (Cadence DRA)

Observers:

None.

2	Patent Policy and Call for Patents

Chair Krolikoski pointed the attendees to the IEEE patent policy and displayed it on the LiveMeeting.  The patents slides can be found here.

3	Approve agenda

A motion (Mark Johnson, Jerome Cornet) was made to approve the agenda.  The motion passed unanimously.

4	Approval of Minutes

A motion (Tor Jeremiassen, Geno Van Hauwermeiren) was made to approve the March 24, 2010  meeting minutes.  The motion passed unanimously.

5	Status report

John Aynsley gave a status report on two months of progress.  Half of the items have been addressed, but those items are the simple ones.  John’s assessment is we are about 1/3 of the way through the issues.

John’s report can be found in the April 21 folder at http://www.eda.org/systemc/minutes

John predicts a final draft might be ready by the end of August 2010.  We could use that estimate to determine when to go to ballot.

John indicates there are more issues than there were for the first version of the standard.  Therefore, it could take more time than it took to work on the first half of items.

The group discussed the outstanding items and how to close them.  There are proposals for new items to add to this version of the standard too.  Chair Krolikoski has asked those who may have proposals to please send them to him so he can have them posted on eda.org.

6	AOB

None.

7	Adjournment

A motion (Dennis Brophy, Tor Jeremiassen) was made to adjourn the meeting.  Having reached the end of the agenda and no other business before the committee, the meeting adjourned at 8:39 a.m. PDT.