IEEE P1666 SystemC Working Group

UNAPPROVED MINUTES

19 May 2010

8:00 a.m. – 9:00 a.m. PDT

Teleconference

1	CALL TO ORDER - INTRODUCTIONS & AFFILIATIONS

The meeting was called to order at 8:04 a.m. PDT.

Member DRs/DRAs Present:

Stan Krolikoski (OSCI DR)

Jerome Cornet @ (ST DR)

Thorsten Grotker (Synopsys DR)

Tor Jeremiassen (TI DR)

Andres Takach (Mentor Graphics DR)

John Aynsley (Editor, Doulos)

Mark Johnstone (Freescale DR)

Gino Van Hauwermeiren (NXP DR)

Eric Roesler (Intel DR)

Bill Neifert (Carbon DR)

Michael McNamara (Cadence DR)

Member DRAs Present:

Dennis Brophy (Mentor Graphics DRA)

Stuart Swan (Cadence DRA)

David Black (OSCI DRA)

Observers:

2	Approve agenda

A motion (Jerome, Mac) was made to approve the agenda.  The motion passed unanimously.

3	Patent Policy and Call for Patents

Chair Krolikoski pointed the attendees to the IEEE patent policy and displayed it on the LiveMeeting.  The patents slides can be found here.

4	Approval of Minutes

A motion (Tor Jeremiassen, Bill Neifert) was made to approve the 21 April 2010 meeting minutes.  The motion passed unanimously.

5	Status report

John gave a report on the status of the work to complete the draft standard documentation.  John indicates there are many issues still on the table.  John indicates progress is slow.  Instead of being ready with a solid draft in August, John predicts it will be after August.  In discussing this, a better estimate is the end of September.

Due to the number of open issues, it is too hard to predict with certainty it would be ready at the end of September.

John indicates a first draft can be made available soon that represents changes and additions made to date.  The group discussed there is a need to prioritize the remaining issues and that 1666 technical subcommittee should meet to do this.

Chair Krolikoski will setup a 1-2 two hour meeting next Thursday, 27 May 2010 from 7:30 a.m. – 9:30 a.m. PDT to discuss technical issues.  Stan will send an email to the technical reflector to announce this meeting.

John reminded us there are many concurrent threads on the reflector.  He asks that members attention be called to those threads and that those who have comments to make make do so in the context of those email threads.

John has a speaking slot at the DAC NASCUG meeting on Sunday where he will present at a minimum the Cadence process control extensions.  He would also include any other “juicy” features that were going into the 1666 standard with the group’s approval.  No other such features were identified.  But without objection, John indicated he will review what else might be included in this presentation.

6	AOB

None.

7	Next Meetings

- 27 May 2010 – 1666 Technical subcommittee meeting

- 1 July 2010 – 1666 Informational Working Group Meeting Shin Yokohama, Japan 9 a.m. JST (To find out what time this is for you, please click here.)

8	Adjournment

A motion (Dennis Brophy, Michael McNamara) was made to adjourn the meeting.  Having reached the end of the agenda and no other business before the committee, the meeting adjourned at 8:41 a.m. PDT.